## Slide 1
Placemaking Update
Columbia Foundation
January 23, 2019

## Slide 2
Flexible strand of high-intensity RGB Color Changing LED nodes
Pole to Pole.
10 Year Material and Labor Warranty
Locations
India Street (Ash to Broadway)
Columbia Street (Ash to Broadway)
Budget - $147,538 (Columbia & PBID)
Timeline – May/June 2019
Placemaking Update
Pole-to-Pole Lighting
5th Avenue (Gaslamp)

## Slide 3
18”x36” vinyl banner
Two banners per pole
Locations
India Street (Ash to Broadway) – 18 locations
Columbia Street (Ash to Broadway) – 16 locations
Kettner Boulevard (Ash to Broadway) – 11 locations
A Street (Kettner to Union – 11 locations
Budget - $13,800 (PBID)
Timeline – 1 month upon design approval
Option A – Coincide with install of lights and planters
Option B – Install prior to lights and planters
Placemaking Update
Streetpole Banners

## Slide 4
36”L x 30”W x 30”H weathered steel planter (16 total)
Columbia Branded Cut Out Stainless Steel Plate
Drought tolerant landscaping
3 Year Warranty
Locations
Two planters located at intersections along:
  India Street (Ash to Broadway)
  Columbia Street (Ash to Broadway)
Budget - $35k (Columbia Foundation)
Timeline – May/June 2019
Placemaking Update
Corner Planters
Option A
Option B

## Slide 5
20 utility boxes painted in Columbia District
Placemaking Update
Utility Box Art

## Slide 6
Placemaking Update
2 Columbia Place Mural
Location
2 Columbia Place (1230 Columbia St)
North facing wall
Artist - David Hook
Timeframe - TBD
Concept

## Slide 7
Placemaking Update
Creative Bike Racks

## Slide 8
Placemaking Update
FY2020 Priorities

## Slide 9
Placemaking Update
FY2020 Priorities